NAIJA HUB PARTS Phase 1 MVP Scope of Work Android ¦ iOS ¦ Web Platform ¦ Firebase ¦ Paystack

Project Objective Build a production-ready Phase 1 MVP for Naija Hub Parts using the existing Flutter codebase as a starting foundation. The MVP will allow verified Nigerian automotive-parts businesses to register, publish products, receive a free virtual store, and upgrade through Paystack when they need more than 10 active listings. The system will include Android, iOS, a responsive public web platform, a basic administration portal, Firebase backend services, and Paystack subscription verification.

# Phase 1 Features

## 1. Project Foundation

The existing codebase will be converted into a complete and buildable Flutter project. This includes:

Android, iOS, and web platform configuration

Private Git repository and development branches

Firebase project configuration

Environment and secret management

Firebase Authentication, Firestore, Storage, and Cloud Functions

Required Android and iOS permissions

Existing critical bug fixes

Basic error logging and crash monitoring

## 2. Dealer Registration and Authentication

Automotive businesses will be able to register using phone-number OTP authentication. The registration process will collect:

Business or shop name

Owner or contact name

Phone number

CAC registration number

Shop address

State and city

WhatsApp contact number

Business description

Terms and Privacy Policy acceptance

New businesses will remain pending until approved by an administrator.

## 3. Business Verification

The administrator will be able to:

Review newly registered businesses

Approve or reject registrations

Suspend or reactivate a business

View business contact and registration information

Control whether a store is publicly visible

Document verification and advanced CAC API verification are not included in this MVP. Verification will be handled manually through the admin portal.

## 4. Product Listing Management

Approved dealers will be able to create, edit, publish, unpublish, and delete product listings. Each listing will include:

Product name

Description

Category

Condition: new or used

Price in Nigerian Naira

Quantity or availability

Manufacturer or brand

Part number or SKU

Compatible vehicle make and model

Shop location

Up to three product images

WhatsApp or phone contact action

Images will be stored in Firebase Storage instead of local device paths.

## 5. Free Listing Limit

Each approved business will receive up to 10 active listings for free. The following rules will apply:

Draft and archived products will not count toward the limit.

Published active listings will count toward the limit.

The backend will prevent publication of an 11th active listing.

The limit cannot be bypassed through the mobile app, web platform, or direct API access.

When the dealer attempts to publish the 11th listing, the upgrade option will be displayed.

Important: The limit applies to products, not images.

## 6. Virtual Store

Every approved dealer will receive a public virtual-store page with a unique URL, such as naijahubparts.ng/store/shop-name

The virtual store will display:

Business name

Business address

Phone and WhatsApp contact

Business description

All active product listings

Product images and prices

Contact-seller buttons

Shareable store and product links

The buyer will contact the seller directly. Product payment, negotiation, delivery, and shipping will happen outside the platform during Phase 1.

## 7. Public Marketplace and Search

The public web platform will allow visitors to:

Browse available automotive parts

Search by product name or part number

Filter by category

Filter by new or used condition

Filter by business location

View product details

View the seller's virtual store

Contact the seller through WhatsApp or phone

The platform will focus only on automotive-related products, including car, motorcycle, truck, trailer, tractor, agricultural-machine, and heavy-equipment parts.

## 8. Paystack Subscription

| Plan | Price | Duration |
| --- | --- | --- |
| Monthly | ₦5,000 | 30 days |
| Yearly | ₦50,000 | 365 days |

The Paystack implementation will include:

Secure server-side transaction initialization

Payment-reference verification

Paystack webhook processing

Duplicate-payment prevention

Subscription activation

Subscription start and expiration dates

Payment history

Manual renewal

Subscription-expiration handling

Paystack secret keys will remain on the backend and will never be included in the mobile or web application.

A paid subscription will allow more than 10 active listings. For cost and abuse protection, the MVP should use a reasonable fair-use limit rather than technically unlimited storage.

## 9. Basic Administration Portal

The administration portal will include:

Secure administrator login

Business approval and rejection

Business suspension and reactivation

Dealer and virtual-store management

Product-listing review

Listing removal or unpublishing

Subscription-status review

Paystack payment-reference review

Basic category management

Basic platform totals

Advanced analytics, staff roles, audit reporting, and automated fraud detection are outside Phase 1.

## 10. Offline and Synchronization Support

The mobile application will retain basic offline-first behavior. This includes:

Local caching of dealer listings

Safe synchronization after reconnecting

Synchronization after login and app restart

Synchronization after a successful local change

Shop-specific data isolation

Visible sync status

Firebase Storage synchronization for images

Basic retry and failure handling

Complex multi-device conflict resolution is not included in this MVP.

## 11. Security

The project will include:

Dealer-specific Firestore access

Administrator-only verification changes

Administrator-only subscription changes

Backend-controlled free-listing limits

Secure Firebase Storage rules

Protected Paystack webhook handling

Input validation

Prevention of cross-store data access

Protection of Firebase and signing credentials

Basic account suspension controls

## 12. Testing and Deployment

The following flows will be tested:

Phone OTP login

Business registration

Admin approval

Product creation and editing

Image upload

Ten-listing limit

Virtual-store visibility

Public search

Paystack monthly and yearly payments

Subscription activation and expiration

Firestore permissions

Offline and reconnection behavior

Android, iOS, and responsive web layouts

### Final Deliverables

Updated source code

Firebase configuration

Deployed public web MVP

Deployed administration portal

Android production build

iOS production build

Play Store submission package

App Store submission package

Basic deployment and administration documentation

Store submission can be completed within the project period when the client provides active Apple and Google developer accounts, legal information, screenshots, and required access. Store approval time is controlled by Apple and Google and is not included in the two-week guarantee.

# Client Responsibilities

The client must provide:

Firebase project ownership or approval to create one

Paystack business account and API credentials

Apple Developer account

Google Play Console account

Domain and DNS access

Company logo and branding

Final Terms and Privacy Policy

Business registration details

Prompt feedback and approval during the two-week period

Schedule dependency: Delays in access, content, legal documents, payment-provider approval, or client feedback may extend the delivery date.

# Not Included in Phase 1

The following features are excluded:

Buyer checkout or product payment

Escrow

Shipping integration

Order management

Buyer accounts

Buyer and seller chat

BVN or NIN verification

Automated CAC verification

Individual sellers

Ratings and reviews

Refund and dispute management

Push, SMS, or WhatsApp automation

Advanced maps or distance calculation

Advanced fraud detection

Full accounting or POS

Sales and debt-management expansion

Referral commissions

Integration with 2wheelmotions.com

Guaranteed Apple or Google approval

Ongoing hosting and third-party service fees

Any excluded feature can be handled as a separate Phase 2 project.

Scope Confirmation This document defines the agreed Phase 1 MVP boundaries. Any feature not explicitly listed under Phase 1 Features is considered out of scope unless approved through a written change request.